# Request for Proposal: Cloud Infrastructure Migration

Company: Meridian Healthcare Systems

Date: March 31, 2026

Submission Deadline: April 30, 2026

## 1. Executive Summary

Meridian Healthcare Systems is seeking proposals from qualified vendors to migrate our on-premises infrastructure to a cloud-native architecture. The project must comply with HIPAA regulations and maintain 99.99% uptime during the transition. Budget: $500,000 - $750,000.

## 2. Requirements

### 2.1 Technical Requirements

• Migrate 47 application servers from on-premises VMware to AWS or Azure

• Implement container orchestration using Kubernetes (EKS or AKS)

• Set up CI/CD pipelines for all 12 microservices

• Database migration: Oracle 19c to PostgreSQL 16 (3 databases, 2.4TB total)

• Implement Infrastructure as Code using Terraform

• Zero-downtime migration strategy with rollback capability

### 2.2 Security & Compliance

• Full HIPAA compliance with BAA from cloud provider

• End-to-end encryption (TLS 1.3 in transit, AES-256 at rest)

• SOC 2 Type II audit readiness within 90 days of migration

• Role-based access control with MFA for all administrative access

• Network segmentation between PHI and non-PHI workloads

### 2.3 Performance Requirements

• Application response time: <200ms for 95th percentile

• Database query performance: no more than 10% degradation from current baseline

• Auto-scaling to handle 3x peak load during open enrollment (October-December)

• Disaster recovery: RPO < 1 hour, RTO < 4 hours

## 3. Timeline

• Phase 1 (Months 1-2): Assessment and planning

• Phase 2 (Months 3-5): Development environment migration

• Phase 3 (Months 6-8): Staging and production migration

• Phase 4 (Month 9): Performance testing and optimization

• Phase 5 (Month 10): Go-live and cutover

## 4. Evaluation Criteria

Proposals will be scored on:

• Technical approach and methodology (30%)

• Team qualifications and relevant experience (25%)

• HIPAA compliance strategy (20%)

• Price and value (15%)

• Timeline feasibility (10%)

## 5. Submission Requirements

Proposals must include: company overview, technical approach, team bios, 3 relevant case studies, detailed pricing, project timeline with milestones, and references from healthcare clients.